1. **Jan 25**

**Tasks:**

* + 1. Define system description (Team) **DONE**
    2. Describe functionalities and document the flow (Team) **DONE**

1. **Jan 30**

**Tasks:**

* + 1. Set up MongoDB and create the database structure (Coder).
    2. Finalize the system description (Documentator). **DONE**

1. **Feb 2**

**Tasks:**

* + 1. Create the web app template on Azure (Coder). **DONE**
    2. Integrate basic front-end layout (home screen, navigation) (Coder). **DONE**
    3. Review and refine documentation (Documentator).

1. **Feb 3**

**Review progress**.

1. **Feb 4**

**Tasks:**

* + 1. Implement authorization and authentication (Coder).
    2. Document the system use case and user flow (Documentator).

1. **Feb 6**

**Tasks:**

* + 1. Develop the 3x3 Kakuro game feature with basic input functionality (Coder).
    2. Begin integrating it with the database (Coder).
    3. Document game mechanics and interactions (Documentator).

1. **Feb 13**

**Meeting:** Conduct a walkthrough of the app (Team).

**Tasks:**

* + 1. Finalize documentation and code (Team).

1. **Feb 16**

**Final Review Meeting:** Ensure all deliverables meet the goals (Team).